# Barbershop App — Gemini + Android Studio Step-by-Step Build Guide

BARBERSHOP APP — GEMINI + ANDROID STUDIO STEP-BY-STEP BUILD GUIDE
Version 1.0

PURPOSE
Use this document with Gemini in Android Studio to build the Barbershop Customer App and, after that, the separate Admin App. The project must be built in small, verifiable steps, not as a one-shot generation.

IMPORTANT WORKING RULE
Never ask Gemini to build the whole application at once.
Complete one step, compile/test it, inspect the result, then move to the next step.
Keep a REQUIREMENTS.md checklist in the repository and update it after every completed step.

============================================================
PART A — BEFORE YOU START
============================================================

STEP 0 — Prepare the workspace

Do this manually:
1. Install/update Android Studio to a version that supports the Kotlin/Compose Multiplatform tooling you intend to use.
2. Install the required Kotlin/Gradle/JDK versions recommended by the current Compose Multiplatform template.
3. Install/configure the Compose Multiplatform plugin if your chosen setup requires it.
4. Create a Git repository.
5. Make an initial empty commit.
6. Open the repository in Android Studio.
7. Keep the Customer App and Admin App as separate applications/projects or clearly separate app targets/modules. Do not mix customer and admin UI.

Do not start backend development yet.
Use mock repositories/API interfaces first.

============================================================
PART B — CUSTOMER APP
============================================================

STEP 1 — Give Gemini the Customer Master Prompt

Paste the complete Customer_App_Master_AI_Prompt_v2.md into Gemini.

Then send:

PROMPT:
"Read this complete Barbershop Customer App Master Specification.

Do NOT write application code yet.

Analyze it and produce:
1. A complete requirements checklist.
2. Proposed Compose Multiplatform project/module structure.
3. Module dependency graph.
4. Android/iOS target strategy.
5. Navigation graph.
6. Core/domain/data/presentation boundaries.
7. MVI architecture approach.
8. Design-system structure.
9. Mock API/repository strategy.
10. Configuration and feature-flag strategy.
11. Location/geo strategy.
12. Testing strategy.
13. A phased implementation plan.

Do not omit any requirement.
Do not invent backend APIs.
Do not start coding.
Create a file called REQUIREMENTS.md containing the complete checklist, with every requirement represented as [ ].

Wait for my approval before implementing."

SUCCESS CHECK:
You should receive a plan, not hundreds of generated files.

============================================================
STEP 2 — Create the CMP Project Skeleton

PROMPT:
"Implement ONLY the project foundation from the approved plan.

Create/configure:
- Kotlin
- Compose Multiplatform
- Android target
- iOS target
- Gradle convention/version structure appropriate for the chosen setup
- shared/common module(s)
- Android application target
- iOS application integration structure
- basic build/run configuration

Do not implement business features yet.

Add:
- README.md
- REQUIREMENTS.md
- ARCHITECTURE.md

Run/verify the Android build.

If anything fails, diagnose and fix it before continuing.

At the end:
1. List files created/changed.
2. Show module tree.
3. State Android build result.
4. State iOS integration status.
5. Update REQUIREMENTS.md only for items actually completed."

SUCCESS CHECK:
Android project opens and builds successfully before proceeding.

============================================================
STEP 3 — Build the Core Architecture

PROMPT:
"Implement ONLY the reusable architecture foundations.

Create the core modules/components defined in the master prompt:
- core-designsystem
- core-navigation
- core-network
- core-database
- core-security
- core-location
- core-geo
- core-configuration
- core-analytics
- core-crash
- core-performance
- core-notifications
- core-logging

Do not build customer features yet.

Requirements:
- Clear dependency direction.
- No circular dependencies.
- Interfaces at domain boundaries.
- No business logic in Composables.
- MVI base abstractions where appropriate.
- Platform-specific code isolated behind expect/actual or suitable CMP abstraction.
- Mock implementations must be possible.

Compile Android.
Run architecture/unit tests where available.
Fix all errors before stopping.

Update ARCHITECTURE.md and REQUIREMENTS.md."

SUCCESS CHECK:
The skeleton compiles and the architecture is understandable before UI features are added.

============================================================
STEP 4 — Create the Design System

PROMPT:
"Implement ONLY the Barbershop design system.

Use these brand tokens:
Charcoal #1C1C1C
Near Black #111111
Warm Gold #C9A227
Champagne #E5C76B
Warm Ivory #FAF8F3
White #FFFFFF
Text #202020
Muted #6B6B6B
Success #2E7D5B
Error #B23A48
Divider #E5E2DC

Create reusable:
- Typography
- Colors
- Light/dark themes
- Buttons
- Cards
- Chips
- Search field
- Bottom navigation
- Top bars
- Dialogs
- Sheets
- Loading states
- Empty states
- Error states
- Rating component
- Offer banner
- Service/package card
- Professional card
- Shop card
- Portfolio/gallery components

Category accents:
Barbershop = charcoal/gold
Hair/Spa = plum/champagne
Beauty = rose/champagne
Bridal = burgundy/gold
Home Service = teal/charcoal
Products = charcoal/gold
Loyalty = gold
Offers = burgundy

Do not build complete feature screens.

Create a DesignSystemPreview screen demonstrating components.

Compile and test."

SUCCESS CHECK:
A reusable visual language exists before feature screens are built.

============================================================
STEP 5 — Navigation + App Shell

PROMPT:
"Implement ONLY the Customer App shell and navigation.

Create typed/safe navigation for:
Home
Nearby
Shop
Professional
Service
Package
Booking
Offers
Loyalty
Referral
Membership
Products
Cart
Orders
Favorites
Notifications
Settings
Support
Review

Create:
- App root
- Navigation host
- Bottom navigation
- Top-level navigation structure
- Placeholder screen for every route
- Deep-link-ready route definitions

Do not implement feature business logic.

The app must compile and every route must be reachable."

SUCCESS CHECK:
You can navigate between all placeholder destinations without crashes.

============================================================
STEP 6 — Configuration + Feature Flags

PROMPT:
"Implement the configuration framework before feature implementation.

Create models/repositories for:
- Feature flags
- Platform targeting
- Region targeting
- Scheduled activation
- Maintenance mode
- Minimum/latest app version
- Force update
- Category availability
- Service availability
- Offers
- Loyalty/referral configuration
- Notification configuration

Requirements:
- Mock remote configuration.
- Local cache of last known safe configuration.
- Versioned configuration model.
- Safe defaults.
- Configuration validation.
- Clear separation between configuration and UI.
- Backend is authoritative for price, eligibility and booking state.

Add a ConfigPreview screen that lets me switch mock flags and observe UI behavior.

Test configuration loading, caching and invalid configuration handling."

SUCCESS CHECK:
You can turn a feature ON/OFF from mock configuration without changing UI code.

============================================================
STEP 7 — Location + Geo

PROMPT:
"Implement ONLY location and geo capabilities.

Create:
- Location permission abstraction
- Current location abstraction
- Manual location selection
- Saved addresses
- Default address
- Location repository
- Geo rules engine
- Distance calculation abstraction
- Service-zone model

Support hierarchy:
country → state → city → zone → pincode → radius

Prepare rules for:
- Nearby discovery
- Home-service eligibility
- Travel fee
- Offers
- Regional feature availability
- Regional maintenance
- Regional business rules

Do not continuously track precise location.
Request permission only when needed.

Use mock location data on Android/iOS until real backend/location integration is introduced.

Add tests for geo rule matching."

SUCCESS CHECK:
The app can represent location and determine whether a home service is eligible in a configured zone.

============================================================
STEP 8 — Home + Discovery

PROMPT:
"Implement ONLY:
- Home
- Search
- Categories
- Nearby list
- Map placeholder/integration abstraction
- Top-rated
- Recommended
- Promotional banner
- Special-offer announcement

Use mock repositories.

The Home UI must follow the supplied visual reference:
premium cream/ivory background, charcoal, gold/champagne accents, photography-led cards, rounded components.

Categories:
Hair, Skin, Makeup, Nails, Beard, Grooming, Bridal, Beauty, Home Service and future configurable categories.

Support:
Men
Women
Unisex

Every remote state must have:
loading
success
empty
error
offline

Do not implement booking yet."

SUCCESS CHECK:
The first meaningful customer journey is visually close to the reference image and fully navigable.

============================================================
STEP 9 — Shops + Professionals + Portfolio

PROMPT:
"Implement:
- Shop list
- Shop details
- Shop services
- Shop gallery
- Shop reviews summary
- Professional list
- Professional profile
- Skills
- Portfolio
- Ratings
- Verified indicators
- Favorites

Use mock data.

Add deep-link-ready navigation:
Home → Shop
Shop → Professional
Shop → Portfolio
Professional → Portfolio

Do not implement final booking/payment logic yet."

SUCCESS CHECK:
A customer can discover a shop/professional and inspect their work before booking.

============================================================
STEP 10 — Services + Packages + Add-ons

PROMPT:
"Implement the service/package catalog.

Services must support:
- Category
- Gender
- Duration
- Price
- Shop
- Professional
- Location
- Home service
- Availability
- Add-ons

Packages must support:
- Included services and quantities
- Package price
- Savings
- Duration
- Add-ons
- Gender/category
- Location
- Shop/professional
- Home service
- Validity
- Usage constraints
- Offer eligibility
- Loyalty/referral eligibility
- Membership eligibility

Create:
Service list
Service details
Package list
Package details
Add-on selection

Use mock repositories.

Do not calculate authoritative final prices on the client."

SUCCESS CHECK:
Individual services and configurable packages work through UI and domain models.

============================================================
STEP 11 — Availability + Booking

PROMPT:
"Implement the complete booking flow.

Flow:
Service/Package
→ Add-ons
→ Professional
→ Date
→ Time
→ Shop/Home location
→ Address if home service
→ Quote preview
→ Offer
→ Loyalty
→ Payment placeholder
→ Confirmation

Support:
- Real-time availability abstraction
- Slot lock abstraction
- Professional availability
- Service duration
- Buffer
- Home travel time
- Travel fee
- Reschedule
- Cancel
- Booking history
- Rebook

Use idempotency keys for booking submission.
Treat backend as authoritative for availability, eligibility and final price.
Mock those APIs now.

Handle:
double tap
network retry
slot unavailable
price changed
offer invalid
loyalty insufficient
payment failed
booking succeeded

Test the critical booking state machine."

SUCCESS CHECK:
A complete mocked booking can be executed from service selection to confirmation.

============================================================
STEP 12 — Offers + Loyalty + Referral + Membership

PROMPT:
"Implement:
Offers
Loyalty
Referral
Membership

Offers:
first booking, service/package, shop, product, bridal, home service, seasonal, location-specific, loyalty, referral, membership.

Loyalty:
balance, earn, redeem, expiry, history.

Referral:
code/link, invite, pending, successful, reward.

Membership:
plans, price, billing period, benefits, eligibility, status.

All rules must be configuration-driven.
Never hardcode campaign eligibility into Composables.

Add tests for:
eligibility
expiry
limits
stacking
minimum value
maximum discount
location targeting."

SUCCESS CHECK:
The customer can understand and apply promotions/rewards without hidden rules.

============================================================
STEP 13 — Home Service + Bridal + Beauty

PROMPT:
"Implement special service journeys.

HOME SERVICE:
- Address
- Service eligibility
- Service radius
- Travel fee
- Travel time
- Eligible professionals
- Availability
- ETA/status
- Safety/hygiene messaging

BRIDAL:
- Bridal makeup
- Bridal hair
- Saree draping
- Engagement
- Pre-bridal
- Configurable packages

BEAUTY:
- Skin
- Facial
- Makeup
- Nails
- Waxing
- Treatments
- Threading
- Future configurable categories

Reuse the same booking engine rather than creating a second booking system."

SUCCESS CHECK:
Special services use the same scalable booking architecture.

============================================================
STEP 14 — Products + Cart + Orders

PROMPT:
"Implement:
Product catalog
Search/filter
Product details
Cart
Address
Checkout placeholder
Order confirmation
Order history
Order tracking status
Refund/cancellation status

Use mock repositories and keep commerce interfaces backend-ready.

Do not mix service booking and product order state models."

SUCCESS CHECK:
A customer can add products to cart and complete a mocked order journey.

============================================================
STEP 15 — Notifications + Settings + Reviews + Support

PROMPT:
"Implement:
Notifications:
- Booking
- Reminder
- Cancellation
- Payment
- Home service
- Offers
- Loyalty
- Referral
- Products/orders
- Announcements

Settings:
- Profile
- Saved addresses
- Gender/category preference
- Service preferences
- Preferred professionals
- Notifications
- Marketing consent
- Analytics consent
- Personalization
- Location
- Language
- Theme
- Currency/distance
- Payment methods
- Privacy/security
- Help
- Delete account
- Reset personalization

Reviews:
- Only eligible completed bookings/orders
- Rating
- Text
- Optional media architecture
- Verified review

Support:
- Booking issue
- Payment issue
- Service issue
- Shop/professional issue

Add privacy-safe state handling."

SUCCESS CHECK:
The app has the complete customer lifecycle after booking.

============================================================
STEP 16 — Analytics + Session + Crash + Performance

PROMPT:
"Implement the observability abstractions.

Track privacy-safe events for:
app open
home view
search
category selection
shop view
professional view
service view
package view
booking started
booking completed
booking failed
offer applied
loyalty redeemed
referral
membership
product view
cart
order
rebook

Add:
- Session analytics abstraction
- Funnel analytics
- Crash reporting abstraction
- Non-fatal error reporting
- ANR/performance abstraction
- Network timing abstraction

Never record:
passwords
OTP
tokens
payment credentials
sensitive personal information
unnecessary precise location

Use a mock analytics implementation first and make the provider replaceable."

SUCCESS CHECK:
Analytics/crash instrumentation can be enabled without coupling feature code to one vendor.

============================================================
STEP 17 — Error, Offline, Accessibility and Security Hardening

PROMPT:
"Perform a hardening pass.

Check every screen for:
- loading
- empty
- error
- offline
- retry
- permission denied
- session expired
- invalid configuration
- maintenance
- force update

Accessibility:
- content descriptions
- semantic labels
- touch targets
- text scaling
- contrast
- keyboard/focus behavior where relevant

Security:
- secure storage
- no secrets in source
- no sensitive logs
- authorization-aware navigation
- safe deep links
- input validation

Do not change business behavior unless required to fix a defect."

SUCCESS CHECK:
The app behaves predictably under failure, offline and accessibility scenarios.

============================================================
STEP 18 — Test + Release Readiness

PROMPT:
"Perform a complete release-readiness audit.

1. Run Android build.
2. Run unit tests.
3. Run UI tests for critical journeys.
4. Check navigation.
5. Check configuration.
6. Check location/geo.
7. Check package rules.
8. Check booking race conditions.
9. Check offer/loyalty/referral calculations.
10. Check product/cart.
11. Check notifications.
12. Check maintenance/version gates.
13. Check crash/analytics instrumentation.
14. Check accessibility.
15. Check Android release configuration.
16. Check iOS integration/build readiness.

Create:
RELEASE_CHECKLIST.md
KNOWN_ISSUES.md
ARCHITECTURE.md
REQUIREMENTS.md

Do not mark an item completed unless it is actually implemented and tested."

SUCCESS CHECK:
The project has a transparent checklist and known-issues list.

============================================================
PART C — ADMIN APP
============================================================

After the Customer App foundation is stable, create a SEPARATE Admin App/project and use Admin_App_Master_AI_Prompt_v2.md.

Repeat the same process, but use these phases:

ADMIN STEP A1 — Analyze requirements only.
ADMIN STEP A2 — Create CMP project skeleton.
ADMIN STEP A3 — Core architecture + RBAC.
ADMIN STEP A4 — Admin design system + shell/navigation.
ADMIN STEP A5 — Dashboard.
ADMIN STEP A6 — Shops + professionals.
ADMIN STEP A7 — Services + packages + availability.
ADMIN STEP A8 — Booking operations.
ADMIN STEP A9 — Home service + bridal + beauty.
ADMIN STEP A10 — Offers + promotions.
ADMIN STEP A11 — Loyalty + referral + membership.
ADMIN STEP A12 — Products + orders + reviews + support.
ADMIN STEP A13 — Notifications/campaigns.
ADMIN STEP A14 — Analytics/session/crash/performance.
ADMIN STEP A15 — Configuration/feature flags.
ADMIN STEP A16 — Maintenance/version control.
ADMIN STEP A17 — Geo/business rules + finance.
ADMIN STEP A18 — Audit/security/RBAC hardening.
ADMIN STEP A19 — Testing/release readiness.

For every Admin step, follow:
PLAN → IMPLEMENT ONLY THIS STEP → COMPILE → TEST → UPDATE CHECKLIST → REVIEW → NEXT STEP.

============================================================
PART D — RULES FOR WORKING WITH GEMINI
============================================================

RULE 1
Never say "build everything".

RULE 2
Give Gemini ONE step at a time.

RULE 3
After each step ask it to compile/test.

RULE 4
If Gemini changes unrelated files, ask:
"Why were these files changed? Revert unrelated changes."

RULE 5
If Gemini wants to introduce a new library, ask:
"Explain why this dependency is necessary, whether CMP supports it on Android and iOS, its maintenance status, and whether we can avoid it."

RULE 6
Never allow business rules to be buried inside Composables.

RULE 7
Never hardcode production prices, offers, availability, loyalty rules or geo rules.

RULE 8
Mock APIs first; keep interfaces backend-ready.

RULE 9
Never let customer and admin authorization models become interchangeable.

RULE 10
Never mark a requirement completed merely because a placeholder screen exists.

RULE 11
After every major feature, ask Gemini to update:
REQUIREMENTS.md
ARCHITECTURE.md
KNOWN_ISSUES.md

RULE 12
Commit to Git after every successful major step.

============================================================
PART E — RECOVERY PROMPTS
============================================================

IF GEMINI GETS CONFUSED:
"Stop coding. Re-read the master specification and REQUIREMENTS.md. Identify the current completed phase, current architecture state, missing requirements and compilation errors. Do not make changes until you provide a concise recovery plan."

IF BUILD FAILS:
"Focus only on the current compilation/test failure. Do not add new features. Identify root cause, make the smallest safe fix, run the relevant build/test again, and report the result."

IF GEMINI SKIPS FEATURES:
"Compare the current repository against REQUIREMENTS.md and the master specification. Produce a gap analysis. Do not code yet."

IF ARCHITECTURE DRIFTS:
"Review the dependency graph and current imports. Identify violations of Feature-First Clean Architecture + MVI. Propose minimal corrections before changing code."

IF CODE BECOMES TOO LARGE:
"Stop generating more code. Split the implementation into smaller modules/files with clear responsibilities. Preserve the current public interfaces where possible."

IF GEMINI CLAIMS COMPLETION:
"Prove completion. For each requirement, provide file references, implementation status, test status and navigation path. Do not mark UI placeholders as completed functionality."

============================================================
PART F — THE SIMPLE DAILY WORKFLOW
============================================================

Every development session:

1. Open Android Studio.
2. Pull latest Git changes.
3. Open Gemini.
4. Tell Gemini the current phase.
5. Paste ONLY that phase's prompt.
6. Let it implement.
7. Build.
8. Test.
9. Review changed files.
10. Update REQUIREMENTS.md.
11. Commit.
12. Move to the next phase only after the current phase is stable.

Recommended first session:
STEP 0 → STEP 1 → STEP 2

Recommended second session:
STEP 3 → STEP 4

Do not rush to booking.
The architecture and configuration foundations will prevent major rework later.

END OF GUIDE